DVB-T implementation progress overview

| Country | Co-ordination | Number of transmitters (not number of stations) |  |  |  | Percentage of households that can already, or are expected in the near future to, receive the quoted |  |  |  |  |  |  |  |  | Number of DVB-T | Date of last update |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | in progress | In operation |  | Total after one year from now |  | number of multiplexes |  |  |  |  |  |  |  |  | receivers in use (sold or rented) |  |
| (ITU Code) | (yes / no) | e.r.p. < 1kW | e.r.p. ³ 1kW | e.r.p. < 1kW | e.r.p. ³ 1kW | 1 MPX |  | 2 MPX | 3 MPX |  | 4 MPX | 5 MPX |  | 6 MPX or more |  |  |
| AUT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BEL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BUL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CZE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| E |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EST |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FIN | Yes | 77 | 97 | 120 | 100 | 99 | 99 |  | 85 |  |  |  |  |  | > 500 000 | 03-10-05 |
| G |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| HNG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| HOL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| HRV |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| I |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| IRL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LTU |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LVA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MDA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| POL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| POR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ROU |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RUS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SUI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SVK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SVN |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TUR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UKR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Notes to the table

This overview contains a table presenting the actual situation in individual countries.

In the table the columns under the heading “Number of transmitters...” should be understood as the number of physical transmitters (transmitter equipment) already in operation or expected to start within the next year (the number given could be more than 1 per transmitting station).

The columns under the heading “Percentage of households that can receive...” should be interpreted as follows:

Max. 1 MPX:	Percentage of the total number of households in the country that can, or are expected to, receive at least one multiplex in the near future.

Max. 2 MPX:	Percentage of the total number of households in the country that can, or are expected to, receive at least two multiplexes in the near future.

Max. 3 MPX:	Percentage of the total number of households in the country that can, or are expected to, receive at least three multiplexes in the near future - and so on.

Finland  (14-06-05)

The Ministry of Transportation and Communications granted the licenses for 3 multiplexes in Finland 23.6.1999. One multiplex was given to the Finnish Broadcasting Company and the other two to commercial companies. The licenses were given for 10 years beginning from 1.9.2000. At the same time it was preliminarily decided that the analogue TV-services will be closed at the end of year 2006. Later in 2004 the switch-over date was officially confirmed to be 31.8.2007.

Operational transmissions (using 8k, 64QAM, code rate 2/3 and guard interval 1/8) started as scheduled 1.9.2000 covering around 39% of the population. However, the major launch of DVB-T services was postponed till 27.8.2001 due to the delay in finalising the MHP standard – the one officially chosen by Finland.

During the fist quarter of 2004 set top boxes were selling faster than any other household appliance has ever sold in Finland – including the GSM phones and colour TV sets in the past.

In 2005 a DVB-H pilot test was started in the Helsinki area. As part of the pilot, 500 handheld Nokia 7710 receivers capable of receiving DVB-H transmissions were borrowed to volunteers randomly selected from subscribers of major GSM operators. The experience to be gathered during the pilot will be used when awarding the licences for DVB-H in Finland.