DVB-T implementation progress overview

| Country | Co-ordination | Number of transmitters (not number of stations) |  |  |  | Percentage of households that can already, or are expected in the near future to, receive the quoted |  |  |  |  |  |  |  |  | Number of DVB-T | Date of last update |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | in progress | In operation |  | Total after one year from now |  | number of multiplexes |  |  |  |  |  |  |  |  | receivers in use (sold or rented) |  |
| (ITU Code) | (yes / no) | e.r.p. < 1kW | e.r.p. ³ 1kW | e.r.p. < 1kW | e.r.p. ³ 1kW | 1 MPX |  | 2 MPX | 3 MPX |  | 4 MPX | 5 MPX |  | 6 MPX or more |  |  |
| F | Yes |  | 17 |  |  |  |  |  |  |  |  |  |  |  |  | 3-10-2005 |

Note: No information is available for those countries that are not included in the table above.

DVB-T implementation progress overview

Notes to the table

This overview contains a table presenting the actual situation in individual countries.

In the table the columns under the heading “Number of transmitters...” should be understood as the number of physical transmitters (transmitter equipment) already in operation or expected to start within the next year (the number given could be more than 1 per transmitting station).

The columns under the heading “Percentage of households that can receive...” should be interpreted as follows:

Max. 1 MPX:	Percentage of the total number of households in the country that can, or are expected to, receive at least one multiplex in the near future.

Max. 2 MPX:	Percentage of the total number of households in the country that can, or are expected to, receive at least two multiplexes in the near future.

Max. 3 MPX:	Percentage of the total number of households in the country that can, or are expected to, receive at least three multiplexes in the near future - and so on.

France (25-02-2005)

The Digital Terrestrial TV service (TNT) started in France on the 31st of March 2005 and covers approximately 35 % of the French population. This coverage will be extended to 50 % of the population from September 2005 then gradually to cover between 80 and 85 % of the population in 2007. 19 new sites in beginning of 2006 and 24 others sites in the end of 2006 will be opened. Pay TV will be launched between end of September 2005 and March 2006.

The objective is to allow all the French households to reach an offer of digital television. That is why a reflection was started within a working-group which associates all the institutional and economic actors concerned in order to estimate the various possibilities of reaching quickly this purpose.

At present, approximately two thirds of the French households use terrestrial TV as main mode of reception of television: the migration towards the digital thus has to take into account the importance of the number of concerned homes.

The 13th of September, CSA authorised experiments of T-DMB and DVB-H over Paris for 9 months. They are launched in order to test the technical aspects, the use and the contents with the consumers as well as to identify and test the relevant economic models.

Four groups of companies are concerned by these licenses for 9 months:

- A consortium coordinated by TDF for half of the capacity of the canal 37 for broadcasting DVB-H;

- A consortium coordinated by TPS of the other half of the canal 37, in DVB-H also;

- The third consortium, coordinated by Canal +, has on the canal 29 of a capacity equivalent to each of the precedents, in DVB-H, for the same period;

- Finally, the fourth consortium, established by TF1 and VDL, will use a VHF channel for an experiment in T-DMB of duration of six months, beginning on October 15th, 2005.

These four groupings were authorized to broadcast a set of programs of radio or television having been already the object of agreements with the council. In the eventuality where new programs would be created for these tests, they will beforehand have to receive the approval of the council.